Retrospective
What went well:
1) We organised ourselves effectively, managing to all contribute equally
2) The delegation of tasks, and progression over the week within & outside of the labs.
3) We worked well as a team.
4) We organised into teams based on our strengths
5) we worked well and are not falling behind.

What we Have Learned:
1) I learned how to post a form and organise the data to create a new account
2) I have began to understand how to work between Java files and hbs.
3) I got to brush up on our test knowledge and improved it
4) I learned how to use controllers
5) I learned how to use handlebars

Stuff That Didn’t go Well:
1) Few bugs which caused delays
2) IntelliJ being awful and breaking some way every week,
3) Code sometimes does not do what was intended
4) I tried to create API but abandoned it because it was complicated.
5) Git merges were fighting back.

Wish that happened:
1) wish the progress will be maintained
2) Make progress over a winder variety of tasks.
3) we will continue to work well as a team :)
4) wish we were given more resources for learning handlebars, SQL in Java and Jooby.
5) we wrote tests at the same time as creating the classes.